Sprint Delivery Plan

|  |  |
| --- | --- |
| Date | 20 Novemer 2022 |
| Team ID | PNT2022TMID00624 |
| Project Name | AI based localization and classification of skin disease with erythema |
| Maximum Marks | 4 Marks |

# Project Tracker, Velocity & Burndown Chart: (4 Marks)

|  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
| **Sprint** | **Total Story Points** | **Duration** | **Sprint Start Date** | **Sprint End Date (Planned)** | **Story Points**  **Completed (as on Planned End Date)** | **Sprint Release Date (Actual)** |
| Sprint-1 | 20 | 6 Days | 24 Oct 2022 | 29 Oct 2022 | 20 | 29 Oct 2022 |
| Sprint-2 | 20 | 6 Days | 31 Oct 2022 | 05 Nov 2022 | 20 | 05 Nov 2022 |
| Sprint-3 | 20 | 6 Days | 07 Nov 2022 | 12 Nov 2022 | 20 | 14 Nov 2022 |
| Sprint-4 | 20 | 6 Days | 14 Nov 2022 | 19 Nov 2022 | 20 | 19 Nov 2022 |

**Velocity:**

Imagine we have a 10-day sprint duration, and the velocity of the team is 20 (points per sprint). Let’s calculate the team’s average velocity (AV) per iteration unit (story points per day)



# Burndown Chart:

A burn down chart is a graphical representation of work left to do versus time. It is often used in agile [software development](https://www.visual-paradigm.com/scrum/what-is-agile-software-development/) methodologies such as [Scrum](https://www.visual-paradigm.com/scrum/scrum-in-3-minutes/). However, burn down charts can be applied to any project containing measurable progress over time.

